Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Automated Network Request Management System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | Create the scoped application, configure user roles, create custom tables (u_network_database and u_network_task), design Service Catalog item, and configure the Service Portal. | 8 | High |  |
| Sprint-2 | Request Management & Approval Workflow | USN-2 | Develop the network request form, implement Business Rules, configure Manager approval workflow, validate request details, and update request status. | 9 | High |  |
| Sprint-3 | Workflow Automation & Task Management | USN-3 | Configure Flow Designer, automatically create implementation tasks, assign Network Engineers, configure email notifications, and implement status tracking. | 8 | Medium |  |
| Sprint-4 | Testing & Deployment | USN-4 | Perform system testing, resolve defects, generate reports and dashboards, prepare project documentation, and deploy the solution. | 5 | High |  |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 2 Days | 22 June 2026 | 23 June 2026 | 8 | 23 June 2026 |
| Sprint-2 | 9 | 2 Days | 24 June 2026 | 25 June 2026 | 9 | 25 June 2026 |
| Sprint-3 | 8 | 2 Days | 26 June 2026 | 27 June 2026 | 8 | 27 June 2026 |
| Sprint-4 | 5 | 1 Day | 28 June 2026 | 28 June 2026 | 5 | 28 June 2026 |

Velocity

- Total Story Points: 30

- Total Duration: 7 Days

Average Velocity = 30 ÷ 7 ≈ 4.3 Story Points/Day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts